Nevada Joint Union High School District

###### Independent Citizens’ Bond Oversight Committee,

###### Regular Meeting Minutes

February 7, 2022

5:00 p.m.

Google Meets Meeting  & Nevada Union High School new Culinary Classroom B1

1.  CALL TO ORDER  
 
Committee Chairperson Heino Nicolai called the meeting to order at 5:03pm

2.  ROLL CALL

The following committee members were present: Irene Frazier, Heino Nicolai,

Others present: CBO Kayla Wasley, Director Jordan Kohler

3.  APPROVAL OF AGENDA  
 
Irene Frasier motioned, Heino Nicolai seconded, and the Committee approved the agenda 2-0.

4.  PUBLIC COMMENT   
 
There was no public comment.

5.  CONSIDERATION OF MINUTES

The minutes from the November 2, 2021 meeting were reviewed by the Committee and Irene Frasier approved and Heino Nicolai seconded and the Committee approved the meeting minutes 2-0.

6.  DISCUSSION/ACTION ITEMS

6.1   Superintendent’s Welcome by Brett McFadden

Mr. McFadden was unable to attend.

CURRENT JOBS UPDATE BY JORDAN KOHLER:

The meeting took place in the newly modernized culinary classroom at Nevada Union High School.  The job was completed in January of 2022.  Building Construction Trades project has been put on hold for the time being.  Solar (Fund 25) will start this summer at both Nevada Union and Bear River sites.  Nevada Union Band & Choral Modernizations will also start as soon as school is out for the summer.  The Measure B Bond is winding down.

The Bond Balance as of 12/31/21 $8,611,771.57

6.3  The meeting was adjourned at 5:40 p.m.

_____________________________________________________________		_____________________________________________________________________

Heino Nicolai, Committee Chairperson			Brett W. McFadden, Superintendent / Committee Secretary