Nevada Joint Union High School District

###### Independent Citizens’ Bond Oversight Committee,

###### Regular Meeting Minutes

November 1st, 2021

5:00 p.m.

Google Meets Meeting  & District Conference Room

1.  CALL TO ORDER  
 
Committee Chairperson Heino Nicolai called the meeting to order at 5:03pm

2.  ROLL CALL

The following committee members were present: Irene Frazier, Heino Nicolai, Janet Blake, Julie Barnum and Andrew Wilkinson

Others present: Superintendent Brett W. McFadden, CBO Kayla Wasley, Director Jordan Kohler and Bond Coordinator Heather Quiggle.

3.  APPROVAL OF AGENDA  
 
Irene Frasier motioned, Julie Barnum seconded, and the Committee approved the agenda 5-0.

4.  PUBLIC COMMENT   
 
There was no public comment.

5.  CONSIDERATION OF MINUTES

The minutes from the August 2nd, 2021 meeting were reviewed by the Committee and Irene Frasier approved and Julie Barnum seconded and the Committee approved the meeting minutes 5-0.

6.  DISCUSSION/ACTION ITEMS

6.1   Superintendent’s Welcome by Brett McFadden

I am very happy the Bond is moving along.  The Board of Trustees has asked for monthly updates regarding the Bond.  They currently receive quarterly updates.  In looking into a possibility of a Measure C the district met with a company to see what our bonding capacity might be.  The report came back with a bonding capacity of up to $120 million.  While we most likely will not go for a $120million, we might look at $40-$50 million.  The District plans to put out a community survey sometime in 2022 to feel out how the community feels about another Bond.

CURRENT JOBS UPDATE BY JORDAN KOHLER:

Park Ave Building construction trades RFQ went out on October 25th, Statement of Qualifications are due November 30th.  The job should be awarded by December 17th.  The District is trying out CM Multi Prime delivery method in hopes to attract more local contractors.  Nevada Union Culinary is on track and on schedule to have kids in the new classroom by January 2022.  Nevada Union Band & Choir Modernization is set to start once school is out this year.  This job will have a large amount of concrete sidewalk demolition, there for starting the job once students are gone for the summer is ideal.

The Bond Balance as of 9/30/21 was $10,014,494.24

6.3  The meeting was adjourned at 5:40 p.m.

_____________________________________________________________		_____________________________________________________________________

Heino Nicolai, Committee Chairperson			Brett W. McFadden, Superintendent / Committee Secretary